ZETA MEETING NOTES — PHASE 2

Replit PRD  |  AI Summary, Action Items & Excel Export

| Version | 2.0-Replit |
| --- | --- |

| Date | May 2, 2025 |
| --- | --- |

| Owner | Harry — ZETA Boiler Canada Inc. |
| --- | --- |

| Depends On | PRD v1.0-Replit — Phase 1 fully working and deployed |
| --- | --- |

| Stack | Flask + Claude API + openpyxl + SQLite + Vanilla JS |
| --- | --- |

# Overview

This PRD adds AI-powered analysis and structured outputs on top of the Phase 1 transcript app. After every meeting, Claude processes the transcript and returns a summary, action items, decisions, and open questions — all displayed in the browser and exportable as an Excel workbook. Meeting history is stored in SQLite on the Replit filesystem.

| Step | Name | What Gets Built |
| --- | --- | --- |
| 6 | AI Analysis | Claude API service + POST /api/analyze endpoint |
| 7 | Excel Export | openpyxl workbook generation + GET /api/export/<file_id> |
| 8 | History DB | SQLite setup + history list endpoint |
| 9 | Frontend Phase 2 | Tabbed results UI + history sidebar in browser |
| 10 | Wire + Deploy | Full pipeline wiring, error handling, redeploy |

# New Replit Secrets Required

Add these in Replit Secrets tab before starting Step 6. Both keys must exist or the app will error.

| Secret Key | Used In | Notes |
| --- | --- | --- |
| OPENAI_API_KEY | services/transcriber.py | Existing from Phase 1 |
| ANTHROPIC_API_KEY | services/ai_processor.py | Claude API for analysis. claude-sonnet-4-20250514. |

# Step 6 — AI Analysis Service

| 6 | Claude API + POST /api/analyze ¦ ~25 min |
| --- | --- |

## What this step builds

- services/ai_processor.py — calls Claude API, returns structured JSON

- POST /api/analyze — accepts file_id, returns summary + action items + decisions + questions

## API Contract

POST /api/analyze Content-Type: application/json Body: { "file_id": "2025-05-02_14-30_McMaster-Project-Call" } Response 200: { "file_id": "2025-05-02_14-30_McMaster-Project-Call", "summary": "The team reviewed blowdown tank sizing...", "action_items": [ { "owner": "Harry", "task": "Confirm tank vendor", "due_date": "May 9", "priority": "High" } ], "decisions": ["Proceed with 250 psig design pressure"], "open_questions": ["Final freight quote still outstanding"], "cost_usd": 0.041 } Response 404: { "error": "Transcript not found for file_id" } Response 500: { "error": "Claude API error: <details>" }

## Claude Prompt — system message

You are a professional meeting notes assistant. Return ONLY valid JSON. No preamble. No markdown fences. Structure: { "summary": "3-5 sentence plain English summary", "action_items": [{ "owner": "", "task": "", "due_date": "", "priority": "High¦Medium¦Low" }], "decisions": ["string"], "open_questions": ["string"] } Use empty string for missing owner or due_date. Priority must be exactly High, Medium, or Low.

## Replit Agent Prompt — Step 6

Add AI analysis to the ZETA Meeting Notes Flask app (Phase 2, Step 6). Do not modify any Phase 1 files (audio.py, transcriber.py, file_manager.py, app.js, style.css). Create services/ai_processor.py: def analyze_transcript(transcript_text: str, api_key: str) -> dict: - Import anthropic and use anthropic.Anthropic(api_key=api_key) - Call client.messages.create(model='claude-sonnet-4-20250514', max_tokens=2000) - System message: the JSON-only prompt defined above - User message: 'Analyze this transcript:' + transcript_text - Parse response.content[0].text with json.loads() - Calculate cost_usd: (input_tokens * 3.0 + output_tokens * 15.0) / 1_000_000 - Add cost_usd to the parsed dict and return it - Raise ValueError('Claude API error: ' + str(e)) on any failure Create routes/analyze.py as a Flask Blueprint (prefix '/api'): POST /api/analyze: - Read file_id from JSON body - Read transcript from transcripts/<file_id>.txt — return 404 if not found - Call ai_processor.analyze_transcript(text, os.environ['ANTHROPIC_API_KEY']) - Save result as JSON to transcripts/<file_id>_analysis.json - Return analysis dict as JSON 200 - Catch ValueError and return 500 Register analyze_bp in main.py. Add anthropic>=0.25.0 to requirements.txt. Do not touch index.html or app.js yet — that is Step 9.

✓ CHECKPOINT — verify before proceeding Run a full Phase 1 test first to get a valid file_id with a transcript POST to /api/analyze with that file_id Response should include non-empty summary and at least one action item Check transcripts/ — a <file_id>_analysis.json file should exist cost_usd should be between $0.01 and $0.10 for a typical meeting

# Step 7 — Excel Export

| 7 | openpyxl Workbook + GET /api/export/<file_id> ¦ ~25 min |
| --- | --- |

## What this step builds

- services/excel_exporter.py — generates .xlsx from analysis JSON

- GET /api/export/<file_id> — triggers Excel generation and file download

## Workbook Structure

| Sheet # | Name | Columns |
| --- | --- | --- |
| 1 | Summary | Meeting Name ¦ Date ¦ Duration ¦ Summary text |
| 2 | Action Items | Owner ¦ Task ¦ Due Date ¦ Priority ¦ Status ¦ Notes |
| 3 | Decisions | # ¦ Decision |
| 4 | Open Questions | # ¦ Question ¦ Assigned To |
| 5 | Transcript | Timestamp ¦ Text |

## Replit Agent Prompt — Step 7

Add Excel export to the ZETA Meeting Notes Flask app (Phase 2, Step 7). Do not modify any Phase 1 files or Step 6 files. Create services/excel_exporter.py: def generate_excel(file_id: str, analysis: dict, transcript_txt: str) -> str: - Create openpyxl Workbook with 5 sheets in order: 'Summary', 'Action Items', 'Decisions', 'Open Questions', 'Transcript' - Header row style on all sheets: fill color #2E75B6, white bold font, freeze top row - Sheet 1 Summary: rows for Meeting Name (from file_id), Date (parsed from file_id), Summary (spanning merged cells A3:F3 for readability) - Sheet 2 Action Items: one row per action item, Status column defaults to 'Open' Add data validation on Priority col: High, Medium, Low Add data validation on Status col: Open, In Progress, Done - Sheet 3 Decisions: numbered rows - Sheet 4 Open Questions: numbered rows with empty Assigned To column - Sheet 5 Transcript: parse transcript_txt lines starting with '[' as rows - Auto-fit all column widths by tracking max content length per column - Set wb.active = wb['Action Items'] before saving - Save to exports/<file_id>.xlsx (create exports/ dir if needed) - Return path to saved file Add a route in routes/analyze.py (or create routes/export.py): GET /api/export/<file_id>: - Load transcripts/<file_id>_analysis.json — return 404 if missing - Load transcripts/<file_id>.txt for transcript segments - Call excel_exporter.generate_excel(file_id, analysis, transcript_txt) - Return Flask send_file(xlsx_path, as_attachment=True) Add openpyxl>=3.1.0 to requirements.txt. Register any new blueprint in main.py. Create exports/.gitkeep so the folder is tracked.

✓ CHECKPOINT — verify before proceeding First complete Steps 6 so an _analysis.json file exists Visit /api/export/<file_id> in the browser — file should download Open in Excel or Google Sheets — confirm 5 sheets present Action Items sheet should have blue header row and correct columns Priority and Status columns should have dropdown validation

# Step 8 — Meeting History

| 8 | SQLite History + GET /api/history ¦ ~20 min |
| --- | --- |

## What this step builds

- services/history_db.py — SQLite init, save, list, delete

- GET /api/history — returns list of past meetings

- DELETE /api/history/<file_id> — remove a meeting record

## Database Location

SQLite file: transcripts/zeta_meetings.db — stored alongside transcripts, persists across Replit sessions on paid plans. On free plans, data may be lost on reboot; add an export reminder if needed.

## Schema

CREATE TABLE IF NOT EXISTS meetings ( file_id TEXT PRIMARY KEY, meeting_name TEXT, date TEXT, duration_sec REAL, summary TEXT, action_item_count INTEGER, transcript_path TEXT, xlsx_path TEXT, total_cost_usd REAL, created_at TEXT DEFAULT (datetime('now')) );

## API Contracts

GET /api/history?limit=50 Response: { "meetings": [ { file_id, meeting_name, date, summary, action_item_count, duration_sec, total_cost_usd, created_at } ] } DELETE /api/history/<file_id> Response 200: { "deleted": true } Response 404: { "error": "Not found" }

## Replit Agent Prompt — Step 8

Add meeting history to the ZETA Meeting Notes app (Phase 2, Step 8). Do not modify any Phase 1 files, Step 6, or Step 7 files. Create services/history_db.py: DB_PATH = 'transcripts/zeta_meetings.db' def init_db() -> None: - Create the meetings table using the schema above - Safe to call multiple times (IF NOT EXISTS) def save_meeting(file_id: str, analysis: dict, duration_sec: float, transcript_path: str, xlsx_path: str) -> None: - INSERT OR REPLACE into meetings - meeting_name: extract from file_id (part after date-time prefix) - date: extract YYYY-MM-DD from file_id - action_item_count: len(analysis.get('action_items', [])) - total_cost_usd: sum whisper cost + claude cost (pass as param or read from analysis) def get_meetings(limit: int = 50) -> list[dict]: - SELECT all columns ORDER BY created_at DESC LIMIT limit - Return list of dicts def delete_meeting(file_id: str) -> bool: - DELETE WHERE file_id = ? — return True if rowcount > 0 Create routes/history.py blueprint (prefix '/api'): GET /api/history: calls get_meetings(), returns JSON DELETE /api/history/<file_id>: calls delete_meeting(), 404 if False In main.py: call init_db() at startup and register history_bp. In routes/analyze.py POST /api/analyze: after saving analysis JSON, call history_db.save_meeting() to record the meeting.

✓ CHECKPOINT — verify before proceeding Run through a full pipeline (record → transcribe → analyze) GET /api/history should return the meeting in the list Run two more meetings — GET /api/history should return 3 records newest-first DELETE /api/history/<file_id> — then GET /api/history — record should be gone Restart Replit — GET /api/history should still return saved records

# Step 9 — Frontend Phase 2

| 9 | Tabbed Results UI + History Sidebar ¦ ~35 min |
| --- | --- |

## What this step builds

- Updated index.html — adds results tabs and history sidebar

- Updated app.js — calls /api/analyze after transcription, populates tabs

- Keeps all Phase 1 recording flow intact — only adds new sections

## New UI Sections

| ID | Element |
| --- | --- |
| FE-10 | Results panel: 4 tabs — Summary ¦ Action Items ¦ Decisions ¦ Open Questions |
| FE-11 | Action Items tab: HTML table with editable cells (contenteditable) for each row |
| FE-12 | Download Excel button — calls /api/export/<file_id>, triggers file download |
| FE-13 | History sidebar: collapsible list of past meetings from /api/history |
| FE-14 | Clicking a history item loads its analysis into tabs (fetch /api/history/<file_id>) |
| FE-15 | Running cost total in footer: Whisper cost + Claude cost displayed separately |

## Updated app.js Flow

After Phase 1 transcription completes (file_id received): 1. setStatus('Analyzing with Claude...') 2. POST /api/analyze with file_id 3. Populate tabs with analysis data: - Summary tab: render summary text - Action Items tab: render HTML table, each row editable via contenteditable - Decisions tab: render numbered list - Open Questions tab: render numbered list 4. Show Download Excel button — on click: window.location = '/api/export/' + file_id 5. Update cost display with combined Whisper + Claude cost 6. Refresh history sidebar: GET /api/history, rebuild list History sidebar: - Load on page load: GET /api/history - Each item shows: meeting name + date + action item count badge - On click: fetch stored analysis, populate tabs (no re-transcription) - Add delete button (X) per item that calls DELETE /api/history/<file_id>

## Replit Agent Prompt — Step 9

Update the ZETA Meeting Notes frontend for Phase 2 (Step 9). Modify static/index.html, static/app.js, and static/style.css only. Do not modify any Python files. index.html changes: - Keep all Phase 1 elements (meeting name input, Start/Stop, status, old transcript area) - Add a results section below the transcript area with tab navigation: Tabs: Summary ¦ Action Items ¦ Decisions ¦ Open Questions Tab content divs, hidden by default, shown on tab click - Add 'Download Excel' button below tabs, hidden until analysis completes - Add collapsible 'Past Meetings' sidebar (or bottom section on mobile) - Add cost breakdown footer: 'Whisper: $X.XX ¦ Claude: $X.XX ¦ Total: $X.XX' app.js changes: - After Phase 1 transcription completes (existing flow), add: - POST /api/analyze → populate tabs - Show Download Excel button with href /api/export/<file_id> - Update cost display with combined costs - Call loadHistory() to refresh sidebar - Add loadHistory(): GET /api/history → render past meeting items - Add selectHistoryItem(file_id): fetch analysis JSON from server, populate tabs - Call loadHistory() on page load - Tab switching: pure JS, no library needed style.css: style the tabs, sidebar, and action items table. Keep it clean — consistent with Phase 1 styling. No external CSS frameworks.

✓ CHECKPOINT — verify before proceeding Full pipeline: record → transcribe → analyze → tabs populate correctly All 4 tabs accessible and show correct content Download Excel button downloads a valid .xlsx file History sidebar shows past meetings after page refresh Clicking a past meeting loads its analysis without re-recording Cost breakdown shows non-zero values for both Whisper and Claude

# Step 10 — Wire, Polish & Redeploy

| 10 | Full Pipeline Test + Error Handling + Redeploy ¦ ~20 min |
| --- | --- |

## What this step builds

- End-to-end error handling for missing API keys, network failures, malformed JSON

- GET /api/history/<file_id> — serve stored analysis for history sidebar reload

- Add ANTHROPIC_API_KEY validation at startup

- Redeploy updated app

## Replit Agent Prompt — Step 10

Final wiring and hardening for Phase 2 (Step 10). 1. In main.py at startup, validate both required secrets exist: required = ['OPENAI_API_KEY', 'ANTHROPIC_API_KEY'] for key in required: if not os.environ.get(key): print(f'WARNING: {key} not set in Secrets — related features will fail') 2. Add GET /api/history/<file_id> in routes/history.py: - Load transcripts/<file_id>_analysis.json - Return JSON — 404 if not found (Needed by frontend when clicking a history item) 3. In routes/analyze.py POST /api/analyze, wrap the full function body in try/except: - If anthropic.APIConnectionError: return 503 { error: 'Cannot reach Claude API' } - If json.JSONDecodeError: return 500 { error: 'Claude returned invalid JSON — retry' } - Show these errors in the frontend status area, not just console 4. In services/ai_processor.py, add a retry (max 2 attempts) on JSONDecodeError only: - Second attempt appends to user message: 'Return ONLY raw JSON, no other text.' - If second attempt also fails, raise ValueError 5. Update app.js to show specific error messages in the status area: - 'Analysis failed: Cannot reach Claude API — check Secrets' - 'Analysis failed: Invalid JSON — retried and failed' - Keep transcript display even if analysis fails 6. Confirm all new packages are in requirements.txt, then click Deploy in Replit.

✓ CHECKPOINT — verify before proceeding Full pipeline from record to Excel download works end-to-end on deployed URL Temporarily remove ANTHROPIC_API_KEY from Secrets — app warns at startup but does not crash History sidebar loads correctly after page refresh on deployed URL Open the app from a mobile browser — layout should be usable

# Phase 2 Cost Reference

| Meeting Length | Whisper | Claude (est.) | Total Per Meeting | Annual (3x/week) |
| --- | --- | --- | --- | --- |
| 30 minutes | $0.18 | $0.04 | $0.22 | $34 |
| 60 minutes | $0.36 | $0.06 | $0.42 | $65 |
| 90 minutes | $0.54 | $0.08 | $0.62 | $97 |

Claude cost estimate assumes 15,000 input tokens (transcript) + 1,000 output tokens (analysis) at Sonnet 4 pricing ($3/M input, $15/M output).

# Complete File Map After Phase 2

zeta-meetings/ main.py ← Flask app, init_db(), startup checks routes/ __init__.py audio.py ← POST /api/audio (Phase 1) transcript.py ← POST /api/transcribe (Phase 1) analyze.py ← POST /api/analyze (Phase 2) history.py ← GET/DELETE /api/history (Phase 2) services/ __init__.py transcriber.py ← Whisper API (Phase 1) file_manager.py ← Save .txt and .md (Phase 1) ai_processor.py ← Claude API (Phase 2) excel_exporter.py ← openpyxl workbook (Phase 2) history_db.py ← SQLite (Phase 2) static/ index.html ← Single-page frontend (Phase 1 + 2) app.js ← MediaRecorder + fetch (Phase 1 + 2) style.css ← Styles (Phase 1 + 2) uploads/ ← Temp WAV files transcripts/ ← .txt, .md, _analysis.json, .db exports/ ← Generated .xlsx files replit.nix requirements.txt .gitignore

# Replit-Specific Notes

| Topic | Guidance |
| --- | --- |
| Filesystem persistence | transcripts/ and exports/ folders persist on Replit Core (paid). Free tier may lose files on reboot. Consider periodic export backup. |
| Secrets management | All API keys in Replit Secrets tab. Never commit to git. Access with os.environ.get(). |
| Always On | Replit Core includes Always On. Without it, recording stops if the session sleeps mid-meeting. |
| Audio file size | Whisper rejects >25MB. At 16kHz mono WAV, this is ~45 mins. For longer meetings, split into segments in a future phase. |
| CORS | Not needed — frontend and backend are on the same Flask origin. |
| Deployment URL | After Deploy, your app lives at https://<repl-name>.<username>.replit.app — share with team. |

ZETA Boiler Canada Inc.  |  Confidential — Internal Use Only  |  v2.0-Replit